fidigital.com.au

3-Day Developer Sprint

All technical fixes + all copy updates.

One developer. Three days. Ready-to-paste copy inline.

# How to run this sprint

Scope: 1 developer. 3 working days (~24 hours). Everything in this document is meant to be done by you. All exact copy is provided inline — copy-paste, do not rewrite.

What is in scope: All technical fixes (canonical tags, schema, redirects, forms, mobile, OG tags, sitemap) AND all short-form copy fixes (page titles, H1s, CTA buttons, meta descriptions, broken page rewrites, Zoho page restructuring, location pages).

What is out of scope for these 3 days (do later): Blog articles, full case-study write-ups, video testimonials, lead-magnet PDFs, Google Business Profile photos. Wherever those would go, use the placeholder noted in the task.

Rule for placeholders: When you see [PLACEHOLDER: ...], leave that exact text live on the page so Pratik can find it later and replace.

Deploy strategy: Push Day 1 changes end of Day 1 (forms must be live same day). Push Day 2 end of Day 2. Final QA + push at the end of Day 3.

# Preflight — credentials & access (Day 0, ~1 hour)

Before Day 1 starts, get Pratik to send you:

• CMS admin access + Git/repo access

• Calendly login (or permission to create a new account at calendly.com)

• Google Search Console access (for sitemap submission on Day 3)

• Confirmation that info@fidigital.com.au is the right contact email everywhere (currently support@fidigital.com.au appears on the Privacy page — needs reconciling)

• ABN number + founding year (to add to /why-fi-digital — currently unverifiable)

• The year FI Digital won Zoho Innovator of the Year (currently missing — task on Day 2 needs it)

# Day 1 — Critical bugs + all page titles

| DAY 1 | STOP THE BLEEDING — fix what is broken right now |
| --- | --- |

Day 1 priority order: forms first (the site is losing leads every hour these are broken), then canonical, then everything else. Push Day 1 changes by end of day even if not everything below is done.

## Block A — Broken things (~3 hours)

| ☐ 1 | /contact Fix the Zoho form embed. Currently renders as raw [/zoho-form](/zoho-form) link. Get the form rendering. Test by submitting once and confirming the email arrives. If the Zoho form is hard to fix, embed the same Calendly used on /book-discovery (see task 2) — better to have a working booking than a broken form. |
| --- | --- |

| ☐ 2 | /book-discovery Replace broken form with Calendly. Create a Calendly account if needed, set up a 30-minute "Discovery Session" event type, grab the embed code, paste it on this page. Replace the raw [/zoho-form.html](/zoho-form.html) text. Test by booking a slot. |
| --- | --- |

| ☐ 3 | Top menu — "Industries" The "Industries" parent is a broken `javascript:` URL that throws "React has blocked a javascript: URL". Convert it to a <button> element that opens the dropdown (no navigation). Test on desktop, mobile, and accessibility (keyboard tab through). |
| --- | --- |

| ☐ 4 | /contact and /privacy Fix two text issues. On /contact: change "Reponse within 4 business hours" → "Response within 4 business hours". On /privacy: change every support@fidigital.com.au to info@fidigital.com.au (or whichever Pratik confirms in preflight). |
| --- | --- |

| ☐ 5 | Footer (every page) Find the two placeholder social icons that link to # (after LinkedIn and Facebook). Remove them entirely. If Pratik has X/Twitter/Instagram handles, replace; otherwise delete. |
| --- | --- |

| ☐ 6 | /why-fi-digital/australian-compliance In the H1, remove the word "strictly" — should read "Your Data Stays Inside Australia." In body copy, find "bulletproof compliance" → replace with "audit-ready compliance". |
| --- | --- |

## Block B — Canonicals, redirects, sitemap, robots (~3 hours)

| ☐ 7 | Site-wide (HTML head template) Fix the canonical tag. Currently every page declares <link rel="canonical" href="https://fidigital.com.au"> (the homepage). Each page must self-canonical. Code change: |
| --- | --- |

// Bad (current) <link rel="canonical" href="https://fidigital.com.au" /> // Good (target) <link rel="canonical" href={`https://www.fidigital.com.au${router.asPath.split("?")[0]}`} />

After deploy, View Source on 5 pages including /, /ai-agents, /product-engineering, /data-platforms/databricks, /financial-services-wealth and confirm each canonical points to itself with www.

| ☐ 8 | /industries/financial-services-wealth 301 redirect to `/financial-services-wealth`. This is a duplicate URL (homepage links to both). Verify the kept URL still works. Remove the duplicate link from the homepage source if hardcoded. |
| --- | --- |

| ☐ 9 | /zoho-implementation-specialist 301 redirect to `/crm-implementation`. These pages overlap too much; we are consolidating. Remove from the top navigation. |
| --- | --- |

| ☐ 10 | robots.txt Change the Sitemap line from https://fidigital.com.au/sitemap.xml to https://www.fidigital.com.au/sitemap.xml. Regenerate sitemap.xml so every <loc> inside it also starts with https://www.fidigital.com.au. |
| --- | --- |

| ☐ 11 | Site-wide HTML head Remove the `<meta name="keywords">` tag from every page (Google ignores it; yours leaks the same generic string on unrelated pages including /privacy and /terms). |
| --- | --- |

| ☐ 12 | Site-wide OG tags Generate page-specific Open Graph metadata. Change every og:image host from fidigital.com.au to www.fidigital.com.au. Generate per-page og:title, og:description, og:url (currently every page shares the homepage social card). |
| --- | --- |

## Block C — All page titles & H1s (~2 hours)

Find/replace job. Update the title field in CMS (or wherever titles are set) for each page below. The brand suffix should be | FI Digital AU once at the end — currently every page ends | FI Digital | FI Digital AU (duplicate brand).

TITLES — paste these into the CMS title field for each page / → Software, Data & AI for Australian Enterprise ¦ FI Digital AU /product-engineering → Custom Software Development Australia ¦ Product Engineering ¦ FI Digital AU /data-platforms → Data Platforms Australia ¦ Databricks, Snowflake & Microsoft Fabric ¦ FI Digital AU /ai-agents → AI Agents Melbourne & Australia ¦ RAG, Copilots, Workflow Automation ¦ FI Digital AU /business-systems → Business Systems Modernisation Australia ¦ Zoho CRM & Workflow Automation ¦ FI Digital AU /zoho-consultants → Zoho Consultants Australia ¦ Certified Zoho CRM Consulting ¦ FI Digital AU /zoho-partners-australia → Zoho Partner Australia ¦ Premium Zoho Implementation Partner Since 2018 ¦ FI Digital AU /crm-implementation → Zoho CRM Implementation Australia ¦ Setup, Migration & Integration ¦ FI Digital AU /data-platforms/databricks → Databricks Consulting Australia ¦ Lakehouse, Delta Lake, Unity Catalog ¦ FI Digital AU /data-platforms/microsoft-fabric → Microsoft Fabric Consulting Australia ¦ Unified Analytics Platform ¦ FI Digital AU /data-platforms/snowflake → Snowflake Consulting Australia ¦ Cloud Data Platform Implementation ¦ FI Digital AU /ai-agents/rag-document-intelligence → RAG & Document Intelligence Australia ¦ Enterprise AI Retrieval ¦ FI Digital AU /ai-agents/workflow-automation → Workflow Automation Australia ¦ n8n, AI Agents, Process AI ¦ FI Digital AU /ai-agents/copilots-digital-workers → AI Copilots & Digital Workers Australia ¦ Enterprise AI Assistants ¦ FI Digital AU /financial-services-wealth → AI, Data & Software for Financial Services Australia ¦ FI Digital AU /healthcare-aged-care → AI, Data & Software for Healthcare & Aged Care Australia ¦ FI Digital AU /resources-mining-logistics → AI, Data & Software for Mining, Resources & Logistics Australia ¦ FI Digital AU /energy-renewables → AI, Data & Software for Energy & Renewables Australia ¦ FI Digital AU /why-fi-digital → Why FI Digital ¦ Engineering-Led Transformation Partner Australia ¦ FI Digital AU /contact → Contact FI Digital ¦ Melbourne, Sydney & APAC ¦ FI Digital AU /book-discovery → Book a Free Discovery Session ¦ FI Digital AU /case-studies → Case Studies ¦ Australian Enterprise AI, Data & Zoho Projects ¦ FI Digital AU

H1 fixes — update the H1 (main heading) on these pages where it currently has zero keywords or uses a question form:

H1 REWRITES — replace existing H1 with the text on the right /product-engineering → Custom Software Development & Product Engineering in Australia /data-platforms → Modern Data Platforms for Australian Enterprise — Databricks, Snowflake, Fabric /ai-agents → AI Agents & Automation in Melbourne and Australia /zoho-consultants → Zoho Consultants Australia — Certified Zoho CRM Consulting & Strategy /crm-implementation → Zoho CRM Implementation Services in Australia

End of Day 1 checklist: Forms working. Canonical correct on 5 spot-checked pages. Industries menu opens dropdown without error. Two 301 redirects live. Sitemap updated. All page titles deployed. Push to production.

# Day 2 — Page rewrites, schema, mobile, structure

| DAY 2 | STRUCTURE — rewrite weak pages, add schema, mobile CTA |
| --- | --- |

## Block A — Page content rewrites (~4 hours)

Most copy is provided inline below. Where Pratik needs to add a name, year, or metric later, leave the [PLACEHOLDER: ...] text on the page.

| ☐ 13 | /energy-renewables Replace the entire body content with the copy block below. Current page reads like AI spam (the word "explicitly" appears 12 times). Use the same page layout as /healthcare-aged-care. |
| --- | --- |

REPLACEMENT BODY COPY — /energy-renewables HERO H1: Technology for Australia's Energy & Renewables Sector SUBHEAD: Software, data platforms, and AI agents built for Australian energy operators — generators, retailers, network operators, solar and wind asset managers, and renewable energy developers. SECTION — What we build for energy & renewables operators: • Data platforms that ingest SCADA, AEMO, and asset telemetry into a single governed lakehouse • AI agents for outage prediction, performance forecasting, and ESG reporting automation • Custom portals for solar/wind asset performance, LGC tracking, and customer self-service • Zoho CRM, Books, and Creator implementations tailored to energy retail and B2B sales cycles SECTION — Built for Australian energy compliance: AER (Australian Energy Regulator) reporting. AEMO data integration. NGER emissions reporting. Australian Privacy Principles compliance. All data hosted in AWS Sydney or Azure Australia East. SECTION — Featured engagement: [PLACEHOLDER: Replace with BlueNRG case study summary — 3 lines: problem, solution, outcome metric. BlueNRG is already on /case-studies — link the existing case study card here.] CTA: Book a Free Energy & Renewables Discovery Session → /book-discovery

| ☐ 14 | /zoho-consultants Full rewrite. This is currently the weakest page on the site. Replace content with the structure below. |
| --- | --- |

REPLACEMENT BODY COPY — /zoho-consultants HERO H1: Zoho Consultants Australia — Certified Zoho CRM Consulting & Strategy SUBHEAD: 200+ Zoho implementations. Premium Partner since 2018. Zoho Innovator of the Year [PLACEHOLDER: year]. Melbourne-based senior consultants advising Australian mid-market and enterprise. STAT STRIP (mirror the one from /business-systems): 200+ Projects · Zoho Partner since 2018 · 8 Modules Certified · #1 Zoho Innovator of the Year SECTION — What our Zoho consulting includes: • Zoho audit & modernisation roadmap (written deliverable in 5 business days) • Migration planning from Salesforce, HubSpot, Pipedrive, or legacy CRMs • Custom architecture for Books, Inventory, Creator, Desk, Analytics integration • Australian data residency planning (Zoho AU data centres) • Ongoing optimisation and support retainer options SECTION — Why work with us: [PLACEHOLDER: Add 2-3 named consultant bios with photos and LinkedIn links here later.] SECTION — Certifications: [PLACEHOLDER: Insert certification badge images here — Zoho CRM, Books, Creator, Desk, Analytics, Campaigns, Inventory, Projects. Pratik to supply badge files.] CTA: Book a Free Zoho Audit → /book-discovery

| ☐ 15 | /zoho-partners-australia Refocus this page as your credentials hub. Remove the generic "what is Zoho consulting" boilerplate. Replace with a credentials-led structure below. |
| --- | --- |

REPLACEMENT BODY COPY — /zoho-partners-australia HERO H1: Zoho Premium Partner Australia — Since 2018 SUBHEAD: FI Digital is one of Australia's most recognised Zoho Premium Partners. Winners of Zoho Innovator of the Year [PLACEHOLDER: year]. Melbourne-headquartered, operating across Sydney, Brisbane, and Perth. SECTION — Our partner credentials: • Zoho Premium Partner tier (highest partner level) • Zoho Innovator of the Year [PLACEHOLDER: year and category] • [PLACEHOLDER: X] certified Zoho consultants • 8 Zoho modules certified: CRM, Books, Inventory, Creator, Desk, Analytics, Campaigns, Projects • 200+ Australian implementations since 2018 SECTION — Geographic coverage: Melbourne HQ (Level 9, 440 Collins Street). Eastern suburbs office (Vermont South). On-site engagements across Sydney, Brisbane, Adelaide, Perth. Remote delivery Australia-wide. SECTION — Looking for Zoho services? → link to /zoho-consultants, /crm-implementation, /desk-implementation, /creator CTA: Book a Free Zoho Audit → /book-discovery

| ☐ 16 | /crm-implementation Replace the hero, add a timeline, add an FAQ block. Replace the question-form H1. |
| --- | --- |

CONTENT ADDITIONS — /crm-implementation NEW H1: Zoho CRM Implementation Services in Australia NEW SUBHEAD: From kickoff to go-live in 6-8 weeks. Migration from Salesforce, HubSpot, Pipedrive, or legacy CRM systems. Australian data residency. Fixed-price options available. NEW SECTION — Implementation timeline: • Week 1-2: Process mapping & data audit • Week 3-6: Build, integration, and data migration • Week 7: User training and admin handover • Week 8+: Optimisation and support NEW FAQ BLOCK — 5 questions: 1. How much does Zoho CRM implementation cost? Most Australian SME implementations run between $15,000 and $60,000 depending on integrations, custom fields, automation depth, and user count. Enterprise implementations with multi-module integration (Books, Inventory, Creator) typically run $60,000-$180,000. We provide fixed-price quotes after a free 30-minute scoping call. 2. How long does Zoho CRM implementation take? A standard SME implementation runs 6-8 weeks. Enterprise multi-module rollouts run 10-16 weeks. We provide a written timeline before any work starts. 3. Can you migrate us from Salesforce or HubSpot to Zoho CRM? Yes. We have completed migrations from Salesforce, HubSpot, Pipedrive, Microsoft Dynamics, and legacy on-premise CRMs. We map data fields, preserve history, and run parallel testing before cutover. 4. Will my data be in Australia? Yes. Zoho operates Australian data centres and your data can be hosted entirely within Australia. We confirm data residency at the start of every engagement. 5. Do you provide training and support after go-live? Yes. Every implementation includes user training and admin documentation. Ongoing support retainers are available from $1,500 per month. CTA: Get Your Free Zoho CRM Audit → /book-discovery

| ☐ 17 | /terms Publish a Terms of Service. Use the templated content below as a starting point. Add a banner: "These terms were last updated 30 May 2026. Please review with your legal team before signing engagement contracts." |
| --- | --- |

STARTER TERMS — /terms (lawyer review required before final) TITLE: Terms of Service 1. About these terms — FI Digital Australia ("we", "us", "FI Digital") provides technology consulting and implementation services. These terms apply to use of fidigital.com.au and to engagement under separate written contracts. 2. Engagement contracts — All paid services are governed by separately signed Statements of Work. Where these terms conflict with a Statement of Work, the Statement of Work takes precedence. 3. Intellectual property — Custom software, source code, configurations, and deliverables created under an engagement are owned by the client on full payment, except for our pre-existing tools and frameworks. 4. Confidentiality — We treat all client information as confidential. Mutual NDAs are signed before commercial engagement. 5. Service levels — Service levels, response times, and uptime commitments are agreed per engagement in writing. 6. Limitation of liability — Our liability is limited to the fees paid under the relevant engagement in the 12 months preceding any claim, except where Australian law prohibits limitation. 7. Privacy — Our handling of personal information is governed by our Privacy Policy, available at /privacy. We comply with the Australian Privacy Principles under the Privacy Act 1988. 8. Governing law — These terms are governed by the laws of Victoria, Australia. Disputes are resolved in Victorian courts unless otherwise agreed in writing. 9. Contact — For terms questions: legal@fidigital.com.au. [PLACEHOLDER: Send to lawyer for review and finalisation before relying on this in commercial engagements.]

| ☐ 18 | /privacy Apply the standard site template (header + footer) — currently bare. Add a <title>: "Privacy Policy ¦ FI Digital AU". Add a "Last updated: [today]" line at the top. In body copy, add: "We handle personal information in accordance with the Australian Privacy Principles (APPs) under the Privacy Act 1988 (Cth), including the Notifiable Data Breaches scheme." |
| --- | --- |

## Block B — Schema markup (~2 hours)

| ☐ 19 | Site footer (every page) Add Organization + LocalBusiness JSON-LD. Paste the block below into the site footer template. Validate with Google's Schema Markup Validator before deploying. |
| --- | --- |

<script type="application/ld+json"> { "@context": "https://schema.org", "@type": "Organization", "name": "FI Digital", "url": "https://www.fidigital.com.au", "logo": "https://www.fidigital.com.au/logo.png", "telephone": "+61 1300 921 280", "email": "info@fidigital.com.au", "sameAs": [ "https://www.linkedin.com/company/fi-digital-australia", "https://www.facebook.com/FiDigitalSevices" ], "address": [ {"@type": "PostalAddress", "streetAddress": "Level 9, 440 Collins Street", "addressLocality": "Melbourne", "addressRegion": "VIC", "postalCode": "3000", "addressCountry": "AU"}, {"@type": "PostalAddress", "streetAddress": "3 Tanunda Street", "addressLocality": "Vermont South", "addressRegion": "VIC", "postalCode": "3133", "addressCountry": "AU"} ] } </script>

| ☐ 20 | Each service page Add Service schema — one per page. Template: |
| --- | --- |

<script type="application/ld+json"> { "@context": "https://schema.org", "@type": "Service", "name": "{Service name e.g. Zoho CRM Implementation}", "provider": {"@type": "Organization", "name": "FI Digital"}, "areaServed": {"@type": "Country", "name": "Australia"}, "serviceType": "{e.g. CRM Implementation}", "url": "https://www.fidigital.com.au/{path}" } </script>

| ☐ 21 | Pages with FAQs Add FAQPage JSON-LD on: /, /ai-agents, /data-platforms, /data-platforms/databricks, /business-systems, /ai-agents/rag-document-intelligence, and the new /crm-implementation FAQ. Template: |
| --- | --- |

<script type="application/ld+json"> { "@context": "https://schema.org", "@type": "FAQPage", "mainEntity": [ {"@type": "Question", "name": "How much does Zoho CRM implementation cost?", "acceptedAnswer": {"@type": "Answer", "text": "Most Australian SME implementations..."} } // repeat per question ] } </script>

| ☐ 22 | Site-wide Add BreadcrumbList schema on every non-homepage page. Standard nested format (Home › Section › Page). |
| --- | --- |

## Block C — Mobile, OG, structural fixes (~3 hours)

| ☐ 23 | Site-wide Build a sticky bottom CTA bar — mobile only. Two buttons: "📞 Call 1300 921 280" (tel: link) on the left, "Book Discovery" (→ /book-discovery) on the right. Hide on viewports >= 768px. Slide-up animation on scroll-down ending position; persistent at bottom otherwise. |
| --- | --- |

| ☐ 24 | next/image config Fix mobile image sizes. Every hero image currently requests w=3840&q=75 regardless of viewport. Set sizes prop properly on hero images, e.g. sizes="(max-width: 768px) 100vw, 50vw". Big mobile LCP win. |
| --- | --- |

| ☐ 25 | Hero image alt text On the homepage hero (/images/ai-copilot-panel.png), the alt is currently empty. Set to: "FI Digital AI copilot dashboard for Australian enterprise". Audit other hero images and add descriptive alts where empty. |
| --- | --- |

| ☐ 26 | Tech-stack logos (homepage) Currently pulled from upload.wikimedia.org and avatars.githubusercontent.com. Self-host all of these under /images/tech-stack/. Removes LCP/CLS risk and CSP concerns. |
| --- | --- |

| ☐ 27 | /data-platforms/databricks Fix the broken "Our Databricks Delivery Approach" section. Phases 2, 3, and 4 currently have headings with no content. Either populate with the content from phase 1's style or remove the empty headings. |
| --- | --- |

| ☐ 28 | /case-studies Fix the mashed card text rendering. Cards currently display as "DrovaZoho CRM PlusDrovaDrova's Journey from..." — likely a string concatenation issue in the card component. Add separators or proper spacing between client name, technology tag, and case title. |
| --- | --- |

| ☐ 29 | /case-studies Add a "Coming soon" placeholder for non-Zoho case studies. Add 3 placeholder cards: "Data Platforms case study — coming soon", "AI Agents case study — coming soon", "Product Engineering case study — coming soon". Backs the four-pillar story until real ones are published. [PLACEHOLDER: Replace with real case studies later.] |
| --- | --- |

| ☐ 30 | /ai-agents and all AI sub-pages Expand FAQ accordions by default. Currently only questions render; answers are hidden behind a click. Either show all answers always, or expand the first 3 by default. |
| --- | --- |

| ☐ 31 | Service-page CTA text Update CTA button text to be page-specific. Find every "Book a Discovery Session" / "Contact Us" button on the pages below and change to: |
| --- | --- |

CTA REWRITES /zoho-consultants → Book a Free Zoho Audit /zoho-partners-australia → Book a Free Zoho Audit /crm-implementation → Get Your Free Zoho CRM Audit /ai-agents → Book a Free AI Readiness Assessment /ai-agents/rag-document-intelligence → Start a 2-Week RAG Pilot /ai-agents/workflow-automation → Book a Workflow Automation Assessment /product-engineering → Get a Fixed-Price Estimate in 5 Days /data-platforms → Book a Data Platform Architecture Review /data-platforms/databricks → Book a Lakehouse Architecture Review /business-systems → Get a Free Zoho Health Check /financial-services-wealth → Book a Financial Services Discovery /healthcare-aged-care → Book a Healthcare Compliance Call /resources-mining-logistics → Book a Resources & Logistics Discovery /energy-renewables → Book an Energy & Renewables Discovery All CTAs link to /book-discovery

| ☐ 32 | /why-fi-digital and 3 sub-pages Add a "Book a Discovery Session" CTA button at the bottom of /why-fi-digital, /why-fi-digital/global-delivery, /why-fi-digital/partnerships, /why-fi-digital/australian-compliance. None of these pages currently have one. |
| --- | --- |

End of Day 2 checklist: Energy + Zoho pages + Terms + Privacy rewritten. Schema validates green on 6 spot-checked pages. Mobile sticky bar works on a real phone. CTA buttons all updated. Push to production.

# Day 3 — Location pages, "Trusted by" component, lead magnets, QA, launch

| DAY 3 | POLISH & LAUNCH — local SEO, proof component, QA |
| --- | --- |

## Block A — "Trusted by" component & location pages (~3 hours)

| ☐ 33 | New shared component — "Trusted by" Build a reusable logo strip component. Horizontal row of 6 client logos: Silk Logistics, BlueNRG, Civil Survey Solutions, Drova, Visual Exposure, Warequip. Greyscale on default, optional colour on hover. Caption above: "Trusted by Australian enterprise clients." |
| --- | --- |

Placeholder note: If high-res client logos are not yet available, use grey rectangles labelled with the client name. Pratik will swap real logos in week 2. Do not block on this.

| ☐ 34 | Every service & industry page Embed the "Trusted by" component directly under the hero/H1 on: /product-engineering, /data-platforms, /ai-agents, /business-systems, /zoho-consultants, /zoho-partners-australia, /crm-implementation, all sub-pages, and all industry pages. |
| --- | --- |

| ☐ 35 | New page — /locations/melbourne Build a Melbourne location page. Use the copy below. Add LocalBusiness JSON-LD with the Melbourne address. Add to footer site map. |
| --- | --- |

CONTENT — /locations/melbourne TITLE: Zoho, AI & Data Consulting in Melbourne ¦ FI Digital AU H1: FI Digital in Melbourne — Software, Data & AI for Victorian Enterprise INTRO: FI Digital is headquartered in Melbourne at Level 9, 440 Collins Street, with a second office in Vermont South. Our Melbourne consultants serve clients across the Melbourne CBD, eastern suburbs, and broader Victoria — including financial services firms, healthcare providers, mining and logistics operators, and energy retailers. SECTION — Services offered from Melbourne: • Custom software development (web, mobile, SaaS) • Data platforms — Databricks, Snowflake, Microsoft Fabric • AI agents, RAG, and workflow automation • Zoho CRM, Books, Creator, and Desk implementation SECTION — Melbourne clients we have worked with: [PLACEHOLDER: Insert 3-4 Melbourne-specific client logos or case studies once approved.] OFFICE DETAILS: Melbourne HQ — Level 9, 440 Collins Street, Melbourne VIC 3000 Vermont South office — 3 Tanunda Street, Vermont South VIC 3133 Phone: 1300 921 280 Hours: Mon-Fri 9:00am - 5:30pm AEST [PLACEHOLDER: Embed Google Maps for Collins Street office.] CTA: Book a Discovery Session → /book-discovery

| ☐ 36 | New page — /locations/sydney Build a Sydney location page using the same template. Mention Sydney supports Financial Services and Healthcare clients (per the homepage copy). |
| --- | --- |

CONTENT — /locations/sydney TITLE: Zoho, AI & Data Consulting in Sydney ¦ FI Digital AU H1: FI Digital in Sydney — Software, Data & AI for NSW Enterprise INTRO: FI Digital supports clients across Sydney and New South Wales, with on-site engagement delivery and remote support. Our Sydney engagements focus on financial services, wealth management, and healthcare clients across the Sydney CBD, North Shore, and Western Sydney corridors. SECTION — Services delivered to Sydney clients: • Custom software development for financial services and healthcare • Data platforms on Databricks, Snowflake, Microsoft Fabric for regulated industries • AI agents for KYC, AML, fraud detection, and clinical decision support • Zoho implementation and integration SECTION — Sydney sector specialisation: • Financial Services & Wealth — APRA CPS 234 / CPS 230 compliance, ASIC reporting • Healthcare & Aged Care — Privacy Act 1988, My Health Record integration, ACSC Essential 8 SECTION — Working in Sydney: Engagements are led by Melbourne-based senior consultants with on-site presence in Sydney as needed. Remote-first delivery with monthly on-site workshops is the standard model. CONTACT: 1300 921 280 · info@fidigital.com.au CTA: Book a Sydney Discovery Session → /book-discovery

| ☐ 37 | /locations/melbourne and /locations/sydney Add LocalBusiness JSON-LD on both location pages. Melbourne uses both addresses; Sydney references service-area only (no Sydney physical office). |
| --- | --- |

| ☐ 38 | Top navigation OR footer Add links to /locations/melbourne and /locations/sydney in the footer under a new "Locations" column. Optional: add to the "Why Us" dropdown in the top nav. |
| --- | --- |

## Block B — Lead magnet placeholders & exit-intent (~2 hours)

| ☐ 39 | New page — /resources/zoho-modernisation-checklist Build a placeholder gated download page. Form fields: name, email, company. On submit, show "Thanks — your checklist is on its way." Wire to email automation (Mailchimp / HubSpot / Zoho Campaigns). [PLACEHOLDER: PDF to be designed and supplied later — send a holding email for now.] |
| --- | --- |

| ☐ 40 | Every service page Add a secondary CTA above the primary one: "Download our [Industry/Service] Buyer's Guide" → opens an email-capture modal. Use the placeholder lead-magnet page above. This gives non-call-ready visitors a way to convert. |
| --- | --- |

| ☐ 41 | Site-wide Install an exit-intent popup. Trigger when cursor moves toward tab bar (desktop) or after 90 seconds (mobile). Offer: "Get our Australian Buyer's Guide to AI Agents." Form: email only. Wire to same email automation. Use OptinMonster trial OR a small custom script — your choice. |
| --- | --- |

| ☐ 42 | /contact form (post-fix) Add qualification fields to the working contact form. In addition to name/email/message, add: Company name, Industry (dropdown: Financial Services / Healthcare / Resources & Logistics / Energy / Other), Budget band ($15-50K / $50-150K / $150K+), Timeline (this quarter / 3-6 months / exploring), Service line (Zoho / AI / Data / Product Engineering / Multiple). |
| --- | --- |

## Block C — Final QA, sitemap, launch (~3 hours)

| ☐ 43 | Full QA walkthrough — desktop Visit every page edited this sprint on desktop. Tick the QA grid at the back of this document. Verify: title shows correctly in the browser tab; H1 shows correct text; canonical points to self (View Source); CTA button text correct; logo strip renders; no broken images. |
| --- | --- |

| ☐ 44 | Full QA walkthrough — mobile Repeat the same walkthrough on a real phone (or Chrome DevTools mobile emulation). Verify: sticky CTA bar shows up; tap-to-call works; hero images load fast (under 2 seconds on 4G). |
| --- | --- |

| ☐ 45 | Schema validation Open Google's Schema Markup Validator (validator.schema.org) and test these 8 URLs: /, /ai-agents, /data-platforms, /data-platforms/databricks, /business-systems, /crm-implementation, /locations/melbourne, /locations/sydney. All must validate green. |
| --- | --- |

| ☐ 46 | Lighthouse audit Run Lighthouse on /, /ai-agents, /data-platforms/databricks on mobile. Target: Performance 70+, Accessibility 90+, SEO 95+. If Performance < 70, the image-sizing fix from Day 2 needs more work. |
| --- | --- |

| ☐ 47 | Google Search Console Submit the new sitemap at https://www.fidigital.com.au/sitemap.xml. Use the URL Inspection tool to request re-indexing of these 12 priority URLs: /, the four pillar pages, /zoho-consultants, /zoho-partners-australia, /crm-implementation, both location pages, /case-studies, /contact. |
| --- | --- |

| ☐ 48 | Form lead routing test Submit a test through /contact. Submit a test booking through /book-discovery (Calendly). Submit a test through the exit-intent popup. Confirm all three notifications arrive at info@fidigital.com.au and (if configured) in Pratik's CRM. |
| --- | --- |

| ☐ 49 | Sign-off Send Pratik a one-page summary: tasks completed, anything blocked or deferred, links to validate, list of [PLACEHOLDER: ...] items needing his content. Schedule a 30-min handover call. |
| --- | --- |

End of Day 3 success state: Forms work. Canonicals correct. Schema validated. Mobile CTA visible. Trusted-by logos on every service page (real or placeholder). Zoho pages differentiated. Energy + Terms + Privacy rewritten. CTAs page-specific. Location pages live. Exit-intent capturing. Lead magnet placeholder live. Sitemap submitted. Ready for content team to fill in the placeholders week 2.

# Placeholder tracker (hand back to Pratik on Day 3)

Send Pratik this list at sign-off. These are things you left as [PLACEHOLDER: ...] because they need content, photography, legal review, or a specific number Pratik must supply.

• Zoho Innovator of the Year — year and category. Used on /zoho-consultants, /zoho-partners-australia, /why-fi-digital/partnerships.

• Certified Zoho consultants headcount. Used on /zoho-partners-australia.

• Founding year + ABN. Used on /why-fi-digital.

• Zoho certification badge images. Used on /zoho-consultants. Pratik to supply files.

• 2-3 named consultant bios with photos + LinkedIn URLs. Used on /zoho-consultants.

• Real client logo files (high-res). Used in "Trusted by" component. Currently using placeholders.

• Headline metric per case study on /case-studies cards (account leads to supply).

• 3 non-Zoho case studies (Data Platforms, AI Agents, Product Engineering) — currently "Coming soon" placeholder cards on /case-studies.

• BlueNRG case study summary for the /energy-renewables featured engagement section.

• 3-4 Melbourne-specific case studies for /locations/melbourne.

• Sydney-specific case studies for /locations/sydney.

• Google Maps embed for /locations/melbourne (Collins Street office).

• Office photos for both location pages and Google Business Profile.

• Terms of Service legal review by Pratik's lawyer before relying on the templated terms in commercial engagements.

• Lead magnet PDFs — Zoho Modernisation Checklist + Australian Buyer's Guide to AI Agents. Currently holding-email-only.

• Video testimonials — placeholder slots on /ai-agents, /business-systems, /data-platforms.

• Author bylines for /data-platforms/databricks and other technical pages (needed for E-E-A-T).

• Google Business Profile verification — Pratik to confirm submitted and verified.

# Final QA grid (Day 3)

| Page | Title | H1 | Canonical | Logos | CTA | Schema | Mobile |
| --- | --- | --- | --- | --- | --- | --- | --- |
| / | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /product-engineering | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /data-platforms | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /ai-agents | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /business-systems | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /zoho-consultants | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /zoho-partners-australia | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /crm-implementation | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /data-platforms/databricks | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /ai-agents/rag-document-intelligence | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /ai-agents/workflow-automation | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /financial-services-wealth | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /healthcare-aged-care | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /resources-mining-logistics | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /energy-renewables | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /why-fi-digital | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /contact | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /book-discovery | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /case-studies | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /locations/melbourne | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /locations/sydney | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /privacy | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |
| /terms | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ |